|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1)Executive Summary | | | | | | | | | | | | | | |
| Project Manager (incl. e-mail address) | | | PHẠM HỮU THỌ (thovinh9997@gmail.com) | | | | | | | | | | | |
| Name of person completing this report (incl. e-mail address) | | | NGUYỄN MẠNH TIẾN | | | | | | | | | | | |
| About report | | | Status Date | | | | | Sprint | | | Delivery Date | | | |
| Target | | | Actual |
| 2020 13th June | | | | | 2 | | | 2020 14th June | | | 2020 14th June |
| Project Status Schedule | | G |  | | | | | | | | | | | |
| Green = Launch On Schedule | | | | | Yellow =Tasks Behind Schedule | | | | | | | | Red = Critical Path Impact | |
| Project Status  Budget | | G |  | | | | | | | | | | | |
| Green = At or Under Budget | | | | | Yellow = Trending Over Budget | | | | | | | Red =EAC = Over Budget | | |
| Hours Budget | Actual Hours | | | ETC | | | EAC | | VAC | Comment | | | | |
| 82 | 20 | | |  | | |  | |  |  | | | | |
| Project Document Repository | | | | | |  | | | | | | | | |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| 2) Key Schedule Milestone Tracking | | | | |
| Milestone | Target Date | Actual Date | Status | Comments |
| Xây dựng chức năng kiểm chứng vé 24h vào | 13th June | 13th June | 100% |  |
| Xây dựng chức năng kiểm chứng vé 24h ra | 13th June | 13th June | 100% |  |
| Xây dựng chức năng lấy thông tin của vé 24h | 13th June | 13th June | 100% |  |
| Xây dựng chức năng thanh toán | 13th June | 13th June | 100% |  |
| Xây dựng chức năng lưu trữ lịch sử đi lại | 14th June | 14th June | 100% |  |
| Xây dựng chức năng tính quãng đường | 14th June | 14th June | 100% |  |
| Cập nhật lại view | 14th June | 14th June | 80% |  |

|  |
| --- |
| 3) Project Issues and Risks (Change in Project) |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Date Added** | **Issue or Risk** | Description | Status | Comment |
|  |  |  |  |  |
|  |  |  |  |  |

|  |
| --- |
| 4) Progress Planned for Next Sprint |

* Xây dựng chức năng kiểm chứng card vào
* Xây dựng chức năng kiểm chứng card ra
* Xây dựng chức năng lấy thông tin của card
* Cập nhật lại view

|  |  |  |  |
| --- | --- | --- | --- |
| PROJECT SUMMARY | | | |
| Overall Project Status |  | **On Track** | The project is well controlled. Some issues may have been identified, but effective actions are planned for solving them. |
|  | **Off Track** | The project has problems that require change in plans. Additional focus and management is essential to bring the project back under control. |
|  | At Risk | The project has serious problems. One or more key indicators are in At Risk status. |
|  | Not Started | Not started (and not scheduled to start) |
| Comments |  | | |

Please sign and submit this report to your Project Manager.

|  |  |  |
| --- | --- | --- |
|  |  | *(Signed)*  **NGUYỄN MẠNH TIẾN** |